Project Name: SauceDemo Web Application
Prepared By: Puteri Diyana
Role: Software QA Engineer
Date: 15 February 2026

### 1. Introduction

This Test Plan outlines the testing strategy, scope, objectives, and deliverables for the SauceDemo web application.

The purpose of this testing activity is to ensure that the core functionalities of the application work as expected and are stable before production release.

# 2. Objective

The objective of this testing effort is to:

- Validate functional correctness of core features

- Identify defects and usability issues

- Ensure application stability for end users

- Verify error handling for invalid inputs

- Provide structured documentation for test coverage

# 3. Application Overview

SauceDemo is a demo e-commerce web application that allows users to:

- Login using registered credentials

- View product inventory

- Add/remove items to cart

- Complete checkout process

The system simulates a standard online shopping flow.

# 4. Scope of Testing

## 4.1 In Scope

The following modules are included in this testing cycle:

- Login Module

- Product Inventory Page

- Add to Cart Functionality

- Cart Page

- Checkout Process

- Logout Functionality

## 4.2 Out of Scope

The following areas are not covered:

- Payment gateway integration

- Security penetration testing

- Performance/load testing

- Backend database validation

# 5. Test Strategy

Testing will be conducted manually using structured test cases.

## 5.1 Test Types Included

- Functional Testing

- UI Testing

- Negative Testing

- Regression Testing

- Smoke Testing

## 5.2 Testing Approach

- Requirement-based testing

- Scenario-based testing

- Boundary value and negative input validation

- End-to-end user journey validation

# 6. Test Environment

| Item | Details |
| --- | --- |
| Application URL | https://www.saucedemo.com |
| Browser | Google Chrome (latest version) |
| Operating System | macOS |
| Device | Desktop |
| Testing Type | Manual Testing |

# 7. Entry Criteria

Testing will begin when:

- Application is accessible

- Test environment is stable

- Test data (valid login credentials) is available

# 8. Exit Criteria

Testing will be considered complete when:

- All planned test cases are executed

- All critical and high severity bugs are reported

- Test summary report is completed

- No blocker defects remain unresolved

# 9. Deliverables

The following documents will be delivered:

- Test Plan Document

- Test Case Document (Excel)

- Bug Report Document

- Test Summary Report

- Supporting Screenshots

# 10. Risk & Mitigation

| # Risk | # Mitigation |
| --- | --- |
| # Application downtime | # Reschedule testing |
| # Browser compatibility issue | # Retest on updated browser |
| # Incomplete test coverage | # Review test case coverage before execution |

# 11. Roles & Responsibilities

| # Role | # Responsibility |
| --- | --- |
| # QA Engineer | # Test case creation, execution, defect reporting, documentation |

# 12. Defect Management Process

Defects will be reported with the following details:

- Bug ID

- Title

- Steps to Reproduce

- Expected Result

- Actual Result

- Severity (Critical / High / Medium / Low)

- Screenshot evidence

## 13. Effort Estimation (T-Shirt Sizing Model)

Effort estimation is calculated based on total number of test cases designed and executed.

| Size | Number of Test Cases | Estimated Effort (Mandays) |
| --- | --- | --- |
| S | 1 – 10 | 1 – 2 mandays |
| M | 11 – 40 | 3 – 4 mandays |
| L | 41 – 80 | 5 – 8 mandays |
| XL | 81 – 300 | 9 – 30 mandays |

## Estimation for This Project:

Total Test Cases: 20

Project Size: M

Estimated Effort: 3 – 4 mandays